INFORMATION OF THE NEW CONTRIBUTIONS OF THE THESIS

Name of dissertation: Research on urban railway project risks in Hochiminh City

Major: Construction Management

Code No: 9.58.03.02

Name of PhD. Student: Huynh Thi Yen Thao

Name of Supervisors:

1.Assoc. Prof. Dr. Pham Van Vang - University of Transport and Communications

2.Assoc. Prof. Dr. Tran Quang Phu – Hochiminh City University of Transport

Training Institution: University of Transport and Communication

SUMMARY OF THE NEW CONTRIBUTIONS OF THE THESIS

- Firstly, the thesis commenced with an extensive literature review involving risk identification and risk assessment of railway projects conducted by several researchers in Vietnam and all over the world. This contributed to the knowledge enhancement of risk management of Vietnam urban railway projects.

- Secondly, some recent studies focused on several risk areas affecting project objectives. This thesis was covered sufficient risk aspects including social, technical, economical, environmental, and political areas. Potential risks identified based on literature review, the project status, and group discussion of highly experienced experts.

- Thirdly, this thesis took the project risk priority level into account and considered the negative impacts of potential risks on three project objectives including cost, time, and quality at the same time while several recent papers have paid more attention to only single project objective such as project duration. The important level of project risks, therefore, can be assessed accurately.

- Fourthly, by employing Analytic Network Process (ANP) method, the empirical results of the thesis are more reliable and accurate than that of other previous studies that are commonly used conventional qualitative methods.

- Fifthly, the network structure ANP on the Metro Line No.1 Ben Thanh – Suoi Tien was constructed to present influences and feedbacks among project objectives, risk clusters, and variables. This allows the project managers to discover the relationships among risks before making final decisions to mitigate the potential risks.

- Sixthly, the thesis applied both qualitative and quantitative methods for identifying and assessing potential risks, which considers the relationship and feedbacks among model elements including project objectives and risk variables. This application can help project stakeholders to improve their understandings of risk assessment aspect.